**Planning and Scheduling:**

**Work Breakdown Structure**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Assignee Name** | **Email** | **Task** | **Duration (hours)** | **Dependency** | **Due Date** | **Note** |
| Hazel Santiago **(coordinator)** | [hsantiago1@student.gsu.edu](mailto:hsantiago1@student.gsu.edu) | -Create the work breakdown  -ARM Assembly Programming participation  -Parallel Programming Basics participation  -Parallel Programming Foundation  -Proofread and submit report electronically  -Hand in hard copy of report to instructor | -1  -2  -2  -1 | -Reading and understanding the Parallel Programming Basics instructions | -10/21/19  -10/16/19  -10/16/19 | -Schedule and reserve meeting rooms in the library |
| Rachid Bodson | [rbodson1@student.gsu.edu](mailto:rbodson1@student.gsu.edu) | -ARM Assembly Programming participation  -Parallel Programming Basics participation  -ARM Assembly Programming Lab Report | -2  -2  -2 | -Reading and understanding the Parallel Programming Basics instructions  -Understanding ARM Assembly Programming instructions | -10/16/19  -10/16/19 |  |
| Bryan Gonzales | [bgonzales1@student.gsu.edu](mailto:bgonzales1@student.gsu.edu) | -ARM Assembly Programming participation  -Parallel Programming Basics participation  -Video: Shooting & Editing | -2  -2  -2 | -Reading and understanding the Parallel Programming Basics instructions | -10/16/19  -10/16/19 |  |
| Lauren James | [ljames26@student.gsu.edu](mailto:ljames26@student.gsu.edu) | -Invitation to TA sent  -Create new columns and cards for project’s assigned tasks on GitHub  -ARM Assembly Programming participation  -Parallel Programming Basics participation | -1  -2  -2 | -Reading and understanding the Parallel Programming Basics instructions | -10/16/19  -10/16/19 |  |
| Abraham Mammen | [amammen1@student.gsu.edu](mailto:amammen1@student.gsu.edu) | -ARM Assembly Programming participation  -Parallel Programming Basics participation  -Parallel Programming Lab Report | -2  -2  -2 | -Reading and understanding the Parallel Programming Basics instructions | -10/16/19  -10/16/19 |  |
| Jennifer Vu | [jvu@student.gsu.edu](mailto:jvu@student.gsu.edu) | -ARM Assembly participation  -Parallel Programming Basics participation  -Project Report | -2  -2  -2 | -Answers to Parallel Foundation, Screenshots from Slack & GitHub, and Lab Reports needed to complete report  -Reading and understanding the Parallel Programming Basics instructions | -10/16/19  -10/16/19 | -Report needed 30 hours before deadline |